[Street Address]

[City, ST ZIP Code]

[Telephone]

[Website]

[Email]

SCHOOL WEBSITE PROPOSAL

| # Objective |  | - Aims to create a professional online presence for your school. - It will showcase the school`s Values, Promote the School and encourage engagement and conversation. - The target audience includes Parents, School board, Teachers, Students and Potential Members. |
| --- | --- | --- |
| # WEBSITE FEATURES |  | - Home Page - Introduction to the School, Core Values and Mission Statement - About Us – Detail information about School and Shareholders - Classes – Schedules and Description About Classes and There Tuition Fees. - Membership – Details on membership options and Benefits. - Contact OR Support – Contact form, email, phone number and Physical Address |
| # Design development will include |  | ## Customized Design Based on school Values and guidelines ## Resonsive Design For accessibility across devices ## SEO - optimization For better search engine optimization |
| # Timeline |  | ## week 1-2 Initial consultation and requirement gathering ## week 3-4 Design concepts and revisions ## week 5-8 Development and content integration ## week 9 Testing and revisions ## week 10 Launch |
| # Total cost: 50,000 |  | - Design and development : 25,000 - Content creation : 10,000 - Testing and Launch : 15,000 |
| # QUOTEd by |  | ## denis kemboi Trainee, Zillah Technologies LTD +254 790957778 |